PROJECT AND TEAM INFORMATION

Project Title

SYNCMASTER Advanced Thread Synchronization for Reliable Multithreaded Systems

Student / Team Information

| Team Name: SYNERGENS |  |
| --- | --- |
|  | SWARAJ GHOSH Ph- 9903110277 kohinoor45067@gmail.com |
|  | KANISHK KUMAR Ph- 6206794966 kanishkkumar987@gmail.com |
|  | SAMEER SUYAL Ph- 9058201672 ssgk4223sameer@gmail.com |
|  | VIVEK JOSHI Ph- 8003320545 sandyjoshi595@gamil.com |

PROJECT PROGRESS DESCRIPTION

Project Abstract

The project implements core thread synchronization primitives (mutexes, semaphores, condition variables) to solve classic concurrency problems (Producer-Consumer, Dining Philosophers, Reader-Writer) in Python. It focuses on educational clarity, deadlock avoidance, and performance analysis for reliable multithreaded systems.

Updated Project Approach and Architecture

- Language/Tools: Python (threading, queue), C (pthreads for future low-level work). - System Design: - Primitives Layer: Mutex, Semaphore, ConditionVariable classes. - Problem Layer: Thread-safe solutions with edge-case handling (e.g., asymmetric fork acquisition in Dining Philosophers). - Testing Layer: Unit tests (unittest) and stress tests (100+ threads). - Libraries: threading, queue, matplotlib (for future performance graphs).

Tasks Completed

| TASKS | MEMBER |
| --- | --- |
| Research primitives, choose language (python/c), and define apis. | SAMEER |
| Build mutexes, semaphores, and condition variables. | VIVEK |
| Solve producer-consumer and dining philosophers with edge-case handling. | SWARAJ |
| Tests For All Primitives | KANISHK |

Challenges / Road blocks

- Deadlock in Dining Philosophers: Resolved by asymmetric fork acquisition (odd/even philosophers pick forks in reverse order). - Buffer Overflow in Producer-Consumer: Fixed via semaphore-controlled slot limits (empty_slots/full_slots). - Thread Starvation in Reader-Writer: Addressed by prioritizing writers using a fairness-enforced semaphore.

Tasks Pending

| TASK | MEMEBER |
| --- | --- |
| Performance benchmarking | VIVEK, SAMEER |
| Stress testing (100+ threads) | SWARAJ, KANISHK |
| Final report and user guide | Entire Team |

Project Outcome / Deliverables

- Code: Implemented primitives and solved problems (e.g., thread-safe Producer-Consumer buffer). - Tests: Unit tests (100% pass rate) and stress tests. - Documentation: Technical report (design trade-offs) and user guide.

Progress Overview

- Ahead of Schedule: Primitives implementation (Week 2-3) and classic problems (Week 4-5). - On Track: Testing (Week 6-7). - Pending: Performance graphs (Week 7) and final report (Week 8).

Testing and Validation Status

| TASK TYPE | STATUS | NOTES |
| --- | --- | --- |
| Unit Tests (Mutex) | PASS | Validated lock/unlock atomicity. |
| Producer-consumer | PASS | No buffer overflows under high load. |
| Reader-writer | PASS | No starvation in 50+ threads. |
| Dining-Philosopher | PASS | Deadlock-free fork coordination using asymmetric fork acquisition. |

Deliverables Progress

- Primitives Implementation: Completed. - Classic Problems: Completed. - Performance Analysis: In progress. - Final Report: Pending.